Table of Contents

# NEXA-web Independent HQP Trial Package

The complete copy, for Dr. Hachem-Vermette. Fourteen parts: the one page the HQPs work from, what the trial is, how to get set up, the trial neighbourhood, eight tasks, the findings log that comes back at the end, and the facilitator notes.

The tasks are section C of the closeout and HQP trial checklist. Two parts of this document are not in the copy the HQPs receive: the trial neighbourhood, which is the answer to task 2, and the facilitator notes. Both are marked where they begin.

## The task list, the page the HQPs work from

The tasks come from Dr. Hachem-Vermette’s handover and trial checklist, section C. Full instructions for each task are in the parts that follow.

### What we are testing

We are testing the handover guide, not you. The question is whether the guide alone is enough for someone to run the tool, find the files behind a number, change a result, add a test case, and get the tool back after something goes wrong.

Every question you have to ask is a gap in the guide. It gets written down and fixed. That is the point of the week, so please do ask, once you have written the question down.

### What you get

|  | Item |
| --- | --- |
| 1 | The handover guide, NEXA_Handover-and-Maintenance-Guide_v3.4.docx |
| 2 | This document, which holds the eight tasks in full and the findings log |

Nothing else. If a path, a command or a folder is not in the guide or in this document, that missing piece is what we are looking for.

### The eight tasks

|  | Task |
| --- | --- |
| 1 | Clone the repository and get the site running on your own machine. Then say, in your own words, what the tool does and what it does not do |
| 2 | You are given one code, RS-I3, and one climate, Montreal. Find every file behind that neighbourhood, then follow one number on the screen back to the simulation that produced it |
| 3 | Change one result using the pipeline scripts, check that it reaches the page, then put it back. Never edit the generated data file by hand |
| 4 | Copy RS-I3 under a new test code so it shows up with its own data and breaks nothing else, then remove it again |
| 5 | Make one small change you can see on the page, in the place the guide says to make it, then undo it |
| 6 | Add one new technology option that stays switched off, following the guide from start to finish |
| 7 | Practise going back a step and rebuilding the tool from a second copy, all on your own machine |
| 8 | Optional. Run one simulation upstream using the guide alone, and say whether it worked. You need EnergyPlus 22.1.0 on the machine |

Tasks 1 to 7 take about one working day together. Task 8 is a separate half day and is skipped if you do not have EnergyPlus.

### Three rules

- Work on the trial branch or on your own copy. Never on main, never on the live site, and do not push anything.

- Write the question down before you ask it. The findings log at the end of this document asks which task you were on, which part of the guide should have answered you, and what was missing. The answer goes on the same row.

- Getting stuck is a normal result. So is finishing a task with questions. Both lead to a fix in the guide.

### What comes back to us

The findings log, filled in, with a score for each task and your short report at the end: what you had to ask, what was unclear, what was missing, and what you would change. That report goes to Dr. Hachem-Vermette with the updated guide.

## About this trial

Prepared 2026-09-09, work package WP9 of the 2026-09-09 closeout plan, checklist items B1 to B11.

### What this trial is

A test of whether the NEXA-web Handover and Maintenance Guide (v3.4) and the two repositories it describes are enough, on their own, for an HQP who has never seen NEXA-web to find their way through the repositories, models, simulations, data pipeline and interface, and to maintain and develop the tool without Koral. It follows the pattern already used for Shiv and Furqan in Appendix G of the guide, extended to the fourteen tasks of checklist section C and scaled so a third HQP can run it without Koral in the room.

### What this trial is not

Not an exam of the HQP. Every gap the HQP hits is scored against the guide, not against the person. “Pass with questions” and “Fail” are expected outcomes and are exactly what makes the trial useful: each one becomes a documentation or code fix (checklist item B11).

### How long it takes

Eight tasks. Tasks 1 to 7 need no EnergyPlus and no access to the 252 GB simulation store; task 8 is optional and needs a machine with EnergyPlus installed. The expected time for each task is given with the task. Budget one working day for tasks 1 to 7 end to end, including writing up findings; task 8, if run, is a separate half day.

| Task | Exercise | Expected time |
| --- | --- | --- |
| 1 | Environment and local run | 30 to 45 min |
| 2 | Traceability: locate a neighbourhood and trace one number | 45 to 60 min |
| 3 | Controlled result update through the pipeline | 60 to 90 min |
| 4 | Trial neighbourhood duplication | 60 to 90 min |
| 5 | Interface change | 30 to 45 min |
| 6 | Extensibility: add a disabled technology option | 30 to 45 min |
| 7 | Backup and recovery | 30 to 45 min |
| 8 (optional) | One upstream simulation run | half day, needs EnergyPlus |

### What to do when stuck

Try to resolve it from the guide and the repositories first. If a question must be asked to continue, that is not a failure of the trial, it is the trial working: record the question, the guide section that should have answered it and did not, and what was actually needed, in the findings log before asking. Only after it is logged should the HQP ask for help. The facilitator does not coach ahead of a blocker (checklist B10); see the facilitator notes for what that means in practice.

### Who this comes back to

The completed findings log, one filled task section per exercise, and any short written answers requested on the tasks go back to the director, Dr. Hachem-Vermette, as the checklist B package she asked for. The facilitator (Koral, for this first run) is responsible for consolidating the completed package and forwarding it; the HQP does not need to send anything separately.

### Open items carried from preparing this package

Found while verifying these materials against the repositories on 2026-09-09; none of them blocks the trial, but all are true today and are recorded rather than smoothed over.

- Templates/scripts/convert_master_csv.py and Templates/scripts/patch_data_js.py used to read and write through absolute paths hardcoded to one machine, so they failed on any other clone. Fixed 2026-09-09: both now derive every path from the script’s own location, and the resolved paths were checked to be unchanged on the original machine. What remains is narrower and still true: convert_master_csv.py reads one named dated folder, Templates/2026-09-10/, named by the DATA_VERSION constant, so importing a later campaign means editing the script. Task 3 keeps this as a step rather than hiding it.

- The guide (section 6.12) states 33 tracked weather files; the working idf_reader clone used to prepare this package carries 9 in Content/WeatherFiles/, including the one this package’s chosen neighbourhood needs. Task 8 (optional) should confirm the working count on whatever machine runs it before relying on the guide’s figure.

- No task in this package requires Koral personally. Where the guide names a step as Koral’s or CHV’s own action (the token revoke, the live deployment switch), it is out of scope for the trial and is not asked of the HQP.

## Access and materials

Covers checklist B1 (clean branch or clone) and B2 (guide, repository access, normal prerequisites, nothing verbal or undocumented).

### Repositories

| Repository | URL | Branch | What it is |
| --- | --- | --- | --- |
| Website | https://github.com/CarolineHVermette/NEXA-Web | main | The site itself: pages, js/, css/, Content/, Templates/ pipeline, this documentation tree. Private: the repository the live site is served from (guide section 3); accept the GitHub collaborator invitation from Dr. Hachem-Vermette (CHV) before cloning |
| Simulation (optional, task 8 only) | https://github.com/orcunkoraliseri/NEXA-desktop | main | The upstream EnergyPlus toolkit, input models, weather files and per-building outputs. Named idf_reader until 2026-09-28. Private: accept the collaborator invitation before cloning. Not needed for tasks 1 to 7 |

Since 2026-09-22 the live site is served from the destination repository named in the guide (section 3, section 14.2), github.com/CarolineHVermette/NEXA-Web, at https://carolinehvermette.github.io/NEXA-Web/. That repository is private. The trial clones from CarolineHVermette/NEXA-Web directly: accept the GitHub collaborator invitation from Dr. Hachem-Vermette (CHV) before cloning.

### Access to grant before day one

- Read (clone) access to CarolineHVermette/NEXA-Web on main (private: accept CHV’s collaborator invitation before cloning).

- Read (clone) access to orcunkoraliseri/NEXA-desktop on main (private: collaborator invitation), only if task 8 will run.

- No write or push access to either repository is required. Every exercise in tasks 1 to 7 is performed and verified on a local branch of a local clone and is never pushed. This is deliberate: it satisfies B1 (never conduct destructive testing on main or the live site) without needing any push permission to be granted at all.

- The simulation repository, NEXA-desktop (formerly idf_reader), is private: send the collaborator invitation before day one, if task 8 will run. Confirmed 2026-10-02.

### Clean clone and branch

git clone https://github.com/CarolineHVermette/NEXA-Web.git
cd NEXA-Web
git checkout -b trial/<hqp-initials>-2026-09 main

All work for tasks 1 to 7 happens on this branch, in this clone. Nothing is pushed. If the branch needs to be discarded at the end of the trial, delete the clone; main in the source repository is untouched throughout.

For task 8 (optional), a separate clone of NEXA-desktop on its own trial branch, following the same pattern.

### Local materials, already in the website clone

No separate download is needed beyond the two clones above. Everything an exercise reads or writes is inside them:

| Material | Path | Used by |
| --- | --- | --- |
| Handover and Maintenance Guide v3.4 | docs_implementation/DONE/DONE-documentation-revisions/Submission/NEXA_Handover-and-Maintenance-Guide_v3.4.md | All tasks |
| Simulation Model Index | docs_implementation/DONE/DONE-documentation-revisions/Submission/submission1/N-LENS_Simulation-Model-Index.csv | Task 2 |
| Pipeline scripts | Templates/scripts/ | Tasks 3, 4 |
| Current master data | Templates/2026-09-10/LMN_national_NU_master.csv | Task 3 |
| Site data and configuration | js/data.js, js/config.js | All tasks |

One document is sent by email rather than kept in the clone: the Handover Closeout and HQP Trial Checklist, NEXA_Handover-Closeout-and-HQP-Trial-Checklist.docx. The tasks cite its item numbers (B1, C1 and so on); section B is the trial preparation and section C the trial tasks. Guide section 14.6 lists every handover document.

### Prerequisites to install

Per guide section 9 (Dependencies) and Appendix G (Environment), verified against this clone on 2026-09-09:

| Tool | Needed for | Verified |
| --- | --- | --- |
| Git | Cloning, branching, the backup/recovery task | Confirmed present on the preparation machine |
| A modern web browser | Every task | Not machine specific |
| Python 3.x | Tasks 3 and 4 (Templates/scripts/*.py) | Not verified on the preparation machine’s default shell in this session (python and python3 were not found on PATH). This is an open item: confirm a working Python 3 interpreter is on the trial machine before day one, or supply one |
| Node.js, any current version | Running the stage verification scripts under docs_implementation/DONE/DONE-documentation-revisions/Results/ (tasks 3, 4) | Confirmed present (node --version returned v24.13.1 on the preparation machine) |

No EnergyPlus, no Python packages beyond the standard library, and no access to the simulation store are needed for tasks 1 to 7. Templates/scripts/*.py uses only csv, json, os, re, sys (guide section 7).

### What is deliberately not handed over

No private list of file paths or shortcuts beyond what is written in the guide and in this package. Where a step in this package needed a path or a command verified directly against the repositories rather than assumed from the guide, that verification is recorded on the relevant task, not kept back as something only Koral knows.

## The trial neighbourhood, and the answer to task 2

Withheld from the HQP copy. It holds the values the facilitator checks the HQP against.

Covers checklist B3: one representative neighbourhood unit (NU) for the traceability exercise, with complete published data and a clear simulation chain.

### Chosen: RS-I3

Displayed composition (js/data.js, NEIGHBOURHOODS, code RS-I3): 28 attached houses, one primary school, one small retail unit, one quick service restaurant, 7 buildings in total, a low density suburban, curvilinear, mixed use neighbourhood (conceptId 7).

### Why this one

Checked against the Simulation Model Index (Submission/submission1/N-LENS_Simulation-Model-Index.csv, 4,116 rows) on 2026-09-09:

- Published in all five public climates, plus the Montreal 1983 reference envelope: 16 rows each in necb-z4, necb-z5, necb-z6, necb-z7a, necb-z7b, all publication_status = published, all provenance_complete = yes.

- Only its Chisasibi (necb-z8) rows are withdrawn, and that is a standing V1 decision (CHV’s E7, withdrawn as a research arm only), not a data gap. RS-I3 has no rows marked withheld. This makes it a clean case for task 13 of checklist section C (explain what is public, withheld, Preliminary or future work) without pulling in an actual defect.

- Small and traceable by hand. Two source prototype IDFs only (component_count = 2: ASHRAE901_RestaurantFastFood_STD2022_Buffalo.idf, ASHRAE901_SchoolPrimary_STD2022_Buffalo_50pct_downscaled.idf), against, for example, CC-B’s seven or MU-C1’s eleven. Fewer moving parts for a first traceability walk.

- Confirmed live in the site data, not just in the index: RS-I3 is carried in NEIGHBOURHOODS, ENVELOPE_ENERGY_DATA, LPV_DATA and EV_V2G_DATA in js/data.js, and in GFA_DATA and CONDITIONED_AREA_DATA in js/config.js (as of 2026-09-09; these two moved out of js/data.js under closeout item A12, so confirm the file on the day of the trial), and Content/Images_Neighbourhoods/RS-I3.png is the neighbourhood’s image path.

### The one discrepancy worth flagging in advance

The Simulation Model Index lists only 2 source prototype IDFs for RS-I3 (the fast food restaurant and the primary school), but the site’s own displayed composition (NEIGHBOURHOODS[].content) names four building types, including 28 attached houses and a small retail unit, with buildingCount: 7. This gap between what the index’s component_buildings column records and what the interface actually shows is real and was not resolved while preparing this package. It is exactly the kind of thing task 2 asks the HQP to notice and log, not something staged for them: do not tell the HQP about it in advance, let it surface as a finding.

### Reference values used across this package

Traced on 2026-09-09 from Templates/2026-07-21/LMN_national_NU_master.csv, row zone=Z6, building_id=RS-I3, scenario_tag=EEM_J_DEFAULT, and cross-checked against js/data.js, ENVELOPE_ENERGY_DATA["necb-z6"]["RS-I3"]["DEFAULT"]:

| Field | Value |
| --- | --- |
| Climate | necb-z6, NECB Zone 6, Montreal |
| Weather file | CAN_QC_Montreal-Trudeau.Intl.AP.716270_CWEC2020v2.epw |
| Scenario | Baseline (EEM_J_DEFAULT upstream, DEFAULT in js/data.js) |
| Campaign | option_9_j_20260707_v2 |
| EUI total | 179.2211 kWh/m2 (Templates/2026-09-10/ master CSV), 179.2 (on screen). Was 178.832 / 178.8 in the 2026-07-21 master, before the 2026-09-15 baseline correction |
| EUI heating | 61.7803 kWh/m2 (Templates/2026-09-10/ master CSV), 61.8 (on screen). Was 61.1747 / 61.2 |
| n_severes | 3 |
| IDF path | idf_reader/0_BEM_Setup/SimResults_neighbourhoods/option_9_j_20260707_v2/CAN_Z6/RS-I3/RS-I3_EEM_J_DEFAULT_20260707_195356/RS-I3_EEM_J_DEFAULT_20260707_195356.idf |
| Output folder | same run folder, results/ |

Updated 2026-10-07. The published values are now those of Templates/2026-09-10/, the folder DATA_VERSION names. The campaign, n_severes and IDF path rows above are still the July campaign that the Simulation Model Index records, since the index has not been rebuilt; the September master points RS-I3 Montreal at option_9_j_20260910_v1 (n_severes 22).

These values are for the facilitator’s own verification of the HQP’s findings on task 2. They are not handed to the HQP; the HQP is expected to reach them independently.

## Task 1. Environment and local run

Covers checklist C1 (run NEXA-web locally from a fresh clone) and starts C2 and C13.

### Goal

Get the site running locally from the trial clone, and read enough of the guide to describe what NEXA V1 is and is not.

### Starting point

The trial branch created in Access and materials (git checkout -b trial/<initials>-2026-09 main), nothing else installed or opened yet.

### Steps

- Confirm Python 3 and Git are available on this machine (python --version or python3 --version, git --version). If neither Python command resolves, this is a blocker, not something to work around: log it and stop here per the facilitator notes.

- From the repository root, serve the site:

- python -m http.server 8000

- (guide section 10.1). A file:// address will not work: the 3D viewer needs a real server.

- Open http://localhost:8000/index.html in a private/incognito browser window.

- Open the browser’s developer console before navigating anywhere.

- Walk one full session by hand: index.html through Layer 1, Layer 2 (selection and both breakdown pages), Layer 3, Layer 4, to the final summary page. Pick any neighbourhood and climate for this walk, it does not need to be RS-I3 yet.

- Open a 3D model and confirm it loads: press “View 3D” beside a neighbourhood on the Layer 1 page, or open http://localhost:8000/3dviewer.html?model=RC-R. The viewer needs the ?model= code; opened without it, it shows “No model selected” by design.

- Read guide sections A, B, C, D, F and G (Part I, “The tool and its results”) before writing the summary below. That is the scientific-structure material the guide itself points a new reader to first (guide, “Where to start”).

### Pass criterion

The site serves and every page reached in step 5 loads with no console error (guide Appendix G, task 1). In writing: the HQP can state, in their own words and without re-reading the guide a second time, what a neighbourhood unit is, that five Canadian climates are public and two (Chisasibi, Buffalo) are research only, that the four scenarios are cumulative, what EUI and rooftop PV are based on, and that mobility/V2G and landscape PV are Preliminary, separate calculation chains rather than EnergyPlus outputs (checklist C2, C13 in part).

### Expected time

30 to 45 minutes.

### What the HQP actually found

(Space for the HQP to fill in during the trial.)

- Did the server start and every page load cleanly? If not, what failed:

- Console warnings or errors seen, if any:

- One paragraph, in the HQP’s own words: what NEXA V1 is and is not:

- Any guide section that did not answer a question raised in step 5 to 7:

## Task 2. Locate a neighbourhood and trace one number

Covers checklist C3 (locate one NU and all associated source files) and C4 (trace one displayed number back to its source), using the neighbourhood chosen in the trial neighbourhood part.

### Goal

Starting from nothing but the NU code RS-I3, find every file that describes it and reach the exact simulation run behind one number shown on screen.

### Starting point

The site running locally from task 1. The HQP is told only the code, RS-I3, and the climate, Montreal, nothing else.

### Steps

Part A: locate the neighbourhood and its source files.

- On the live pages, find RS-I3 under Montreal (necb-z6) and note its building composition and building count as shown on screen.

- Read guide section 6.13 (the Simulation Model Index) before section 6.12. The guide itself says 6.13 is “the file that means you do not have to” read 6.12’s naming patterns by hand; confirm that is true by opening docs_implementation/DONE/DONE-documentation-revisions/Submission/submission1/N-LENS_Simulation-Model-Index.csv in a spreadsheet and filtering nu_code = RS-I3, climate_key = necb-z6.

- From that filtered row, or rows, identify: the source prototype IDF file names, the weather file, the EnergyPlus campaign ID, the IDF path and the output path.

- Separately, find where the same neighbourhood’s climate support and composition are recorded in the website’s own data: NEIGHBOURHOODS in js/data.js (.code, .envelope[], .content, .buildingCount), and its image at Content/Images_Neighbourhoods/.

- Compare what the index’s component_buildings column says RS-I3 is built from against what NEIGHBOURHOODS[].content displays. Do they agree? Record what you find.

Part B: trace one number.

- On the Layer 2 breakdown page for RS-I3, Montreal, Baseline scenario, note the annual energy use intensity (EUI) shown on screen.

- Using guide section 5 (Results Data Map) and section 6.0, trace that number: which key in js/data.js holds it, which campaign produced it (guide’s own phrase, “Origin of every published number”), and which row of which master CSV under Templates/ it came from.

- Confirm the value in Templates/2026-09-10/LMN_national_NU_master.csv for the matching zone, building_id and scenario_tag matches the value in js/data.js and the value on screen (rounding aside).

- From that same master CSV row, read the idf_path and output_path columns and confirm they point at a real folder structure name pattern under 0_BEM_Setup/SimResults_neighbourhoods/ in the idf_reader project (the folder itself does not need to exist on this machine to complete the exercise; naming the expected path from the CSV is enough).

### Pass criterion

Given only the NU code, the HQP names the source prototype IDFs, the weather file, the simulation campaign and the output folder pattern without being told any of them (guide Appendix G, task 2). Given one number on screen, the HQP reaches the exact CSV row and campaign that produced it (guide Appendix G, task 3). The HQP records, without prompting, whether the Simulation Model Index’s building list for RS-I3 matches the site’s own displayed composition.

### Expected time

45 to 60 minutes.

### What the HQP actually found

(Space for the HQP to fill in during the trial.)

- Source prototype IDFs identified:

- Weather file identified:

- Campaign ID identified:

- EUI value on screen, and the matching master CSV row:

- Does the index’s building list for RS-I3 match the on-screen composition? What was found:

- Any guide section that did not answer a question raised in this exercise:

## Task 3. Controlled result update through the pipeline

Covers checklist B4 (change a test value through the real upstream/pipeline route, not by editing js/data.js) and checklist C5 and C7.

### Goal

Change one result value for RS-I3 through the real pipeline scripts and see it reach the local page, then reverse it the same way, without ever hand-editing js/data.js.

### Starting point

The trial branch, site already run once (task 1). Guide section 7 (Processing scripts) and section 8.1 (Update an existing neighbourhood’s results) open for reference.

### Steps

0. Before touching data: classify the change (checklist C5). Write one sentence: is changing an EUI value a simulation assumption, a post-processing assumption, or a display and configuration change (guide section 15.0)? This determines the whole route in step 1 to 6. Answer: simulation output values (EUI, PV) are results, not assumptions, and are changed by re-importing a master CSV through this pipeline, guide section 8.1, exactly what this exercise does.

- Read the top of both scripts before running anything. Open Templates/scripts/convert_master_csv.py and Templates/scripts/patch_data_js.py and read the path constants at the top. They derive from the script’s own location, so they resolve to this clone with no editing; that was corrected on 2026-09-09, and it is worth seeing why the guide’s older wording expected an edit. One constant names the dated folder the pipeline reads: DATA_VERSION in convert_master_csv.py, currently "2026-09-10", so the active master is Templates/2026-09-10/LMN_national_NU_master.csv. Importing a later campaign means changing that constant. Log a finding if guide section 8.1 does not say so.

- Make a backup copy of Templates/2026-09-10/LMN_national_NU_master.csv outside the repository (or note its current git state) so the change can be reversed exactly.

- In that CSV, find the row where zone = Z6, building_id = RS-I3, scenario_tag = EEM_J_DEFAULT. Change the EUI_total_kWh_m2 value from 179.2211 to a clearly artificial test value, 999.9. Save the file.

- From the repository root, run:

- python Templates/scripts/convert_master_csv.py
python Templates/scripts/patch_data_js.py

- Run the two verification scripts:

- python Templates/scripts/check_keys.py
python Templates/scripts/test_data_flow.py

- Both scripts were themselves broken until 2026-09-09: each pulled its data out of js/data.js with a regular expression that stopped at the first blank line inside the literal, so both crashed on a parse error every time. They now read the literal properly and run.

- test_data_flow.py asserts structural completeness (every climate matches all 35 NUs) and reports null lookups; it does not check that a value is realistic, so it will not object to 999.9, which is expected and not a defect. It reports 0 null lookups today: the necb-z7b MU-HC gap (DBG-027) was filled on 2026-09-15. Report any count above 0.

- Reload the local site (the same server from task 1) and open the Layer 2 breakdown for RS-I3, Montreal, Baseline. Confirm 999.9 (or its rounded form) now shows on screen, and that it reached the page through the pipeline, not through a hand edit to js/data.js.

- Reverse it. Restore the backed-up master CSV (or git checkout -- Templates/2026-09-10/LMN_national_NU_master.csv), and re-run steps 4 and 5. Confirm the page shows 179.2 again.

- Confirm with git status and git diff that the only files different from main at this point are the ones the pipeline is meant to touch (js/data.js, Templates/scripts/out_data.js, and, only if step 1’s edits were left in place, the two pipeline scripts). Nothing on this branch is pushed.

### Pass criterion

The changed value reaches the local page through convert_master_csv.py and patch_data_js.py, never by editing js/data.js directly (guide’s governing rule, section 8, and checklist B4). Reversing the CSV and re-running the same two scripts restores the original figure. The HQP correctly names this as a results change, not a display change, in step 0.

### Expected time

60 to 90 minutes, including the path-constant fix in step 1.

### What the HQP actually found

(Space for the HQP to fill in during the trial.)

- Step 0 classification, in the HQP’s own words:

- Path constants that needed editing, and in which files:

- Did the pipeline scripts run cleanly after that fix? Any other error:

- Did 999.9 appear on the local page after the pipeline run:

- Did the reversal restore 179.2 exactly:

- Any guide section that did not answer a question raised here:

## Task 4. Trial neighbourhood duplication

Covers checklist B5 (a trial NU duplication/addition exercise, isolated and removable, that still exercises the documented new-NU procedure) and checklist C8.

### Goal

Duplicate RS-I3 under a new, obviously-a-test code, following guide section 8.2 (Add a new neighbourhood), so it appears in the selection with its own data and does not break the other 35, then remove it completely.

### Starting point

The trial branch, task 3 already reverted (js/data.js back to the state of main). Guide section 8.2 open for reference. No new EnergyPlus simulation: this exercise reuses RS-I3’s already-simulated numbers under a new code, to test the wiring, not the science.

Before starting, confirm where each block actually lives on this clone. The repository is active: as of 2026-09-09, GFA_DATA, CONDITIONED_AREA_DATA and ENERGY_COLORS were moved out of js/data.js into js/config.js (closeout item A12), so a location named by an older reading of the guide may no longer match this clone. Search for the constant name in both files (grep -n "const NAME = {" js/data.js js/config.js, or the equivalent in an editor) rather than relying on a remembered line number.

### Steps

- Choose the test code RS-I3-TRIAL. Its use is temporary and is discarded at the end of this task.

- NEIGHBOURHOODS: in js/data.js, find the existing "RS-I3" object (search for "code": "RS-I3"). Copy it, change "code" to "RS-I3-TRIAL", and for a first pass limit "envelope" to ["necb-z6"] only, rather than all fourteen keys RS-I3 carries. Keep "image" pointing at the existing Content/Images_Neighbourhoods/RS-I3.png for this trial; do not create a new asset file (that shortcut is specific to this exercise, not the real procedure, and should be named as such in the findings).

- ENVELOPE_ENERGY_DATA: in js/data.js, under "necb-z6", add an "RS-I3-TRIAL" entry that copies the existing "RS-I3" entry’s contents, under that same climate key, exactly.

- GFA_DATA and CONDITIONED_AREA_DATA: find these two blocks (as of 2026-09-09 they are in js/config.js, not js/data.js; confirm on this clone). Add "RS-I3-TRIAL" with the same values already recorded for "RS-I3".

- LPV_DATA: guide section 8.2 step 5 requires a new column in LPV_DATA.columns and a value in every row of LPV_DATA.values (in js/data.js). Do this for "RS-I3-TRIAL", copying "RS-I3"’s value in each row.

- EV_V2G_DATA: in js/data.js, add an "RS-I3-TRIAL" entry for both mobility scenarios, copying "RS-I3"’s.

- Skip LMN_CONFIG.pv.roofGroups.pitched.nus (guide 8.2 step 8): RS-I3 is not in that list, so it defaults to the flat roof group, and RS-I3-TRIAL should too.

- Run the checks named in guide section 8.1 step 5 to 7:

- python Templates/scripts/check_keys.py
python Templates/scripts/test_data_flow.py

- test_data_flow.py asserts that each of the fourteen standard envelope keys matches exactly 35 neighbourhoods. Adding RS-I3-TRIAL to necb-z6’s envelope makes that count

  - Expect and record whether this assertion now fails. This is not something to route around: it is a real property of the current verification script, worth logging exactly as found.

- Serve the site locally and confirm RS-I3-TRIAL appears as a selectable neighbourhood under Montreal, with its own data, and that the original 35, RS-I3 included, still work correctly in every climate.

- Remove it completely. Delete every addition made in steps 2 to 6, or simply git checkout -- js/data.js js/config.js, and confirm git diff against main is empty for both files. Re-run test_data_flow.py and confirm it returns to its original state.

### Pass criterion

RS-I3-TRIAL appears in the Layer 1 selection with its own data and does not alter any value for RS-I3 or any other of the 35 (guide Appendix G, task 5, and checklist C8). The HQP correctly identifies and records whether and why test_data_flow.py failed while the trial NU existed. The removal in step 10 leaves no trace: git diff against main is empty.

### Expected time

60 to 90 minutes.

### What the HQP actually found

(Space for the HQP to fill in during the trial.)

- Where were GFA_DATA and CONDITIONED_AREA_DATA actually found on this clone:

- Did RS-I3-TRIAL appear correctly and independently in the Layer 1 selection:

- Did the other 35 neighbourhoods remain correct while it existed:

- Result of test_data_flow.py with the trial NU present:

- Was removal complete and clean (git diff empty against main):

- Any guide section that did not answer a question raised here:

## Task 5. Interface change

Covers checklist B6 (a small interface-change exercise: an accent token, heading font, label or card text, on a branch) and checklist C9.

### Goal

Make one small, visible interface change in the documented location, confirm it locally, then revert it.

### Starting point

The trial branch, js/data.js clean (task 4 reverted). Guide section 8.10 (Interface design) open for reference.

### Steps

- Read guide section 8.10’s table before touching anything: colours are tokens in css/styles.css’s :root block, not values written into individual rules.

- Open css/styles.css and find --accent-gold: #F5C400; in the :root block (near the top of the file, alongside --accent-gradient, --accent-amber, --accent-burnt).

- Change the value to a clearly different, obviously-a-test colour, for example #00FF00. Change the token only, not any individual rule that uses it.

- Reload the local site (private window or cache disabled, per guide section 10.3) and confirm the colour change is visible wherever --accent-gold is used: on documentation.html, the gold left border (comparison.html also uses it, but Comparison Mode is offline in V1). The accent gradient on card highlights and buttons does not use this token: --accent-gradient writes #F5C400 into its own value.

- As a second, smaller change in the same task: open js/config.js, find one label string under LMN_CONFIG.selectionLabels (for example "Thermal Load" at the load.thermal_load entry), and change its label text to something clearly a test, for example "Thermal Load (Trial Test)".

- Reload, select Thermal Load on the Layer 2 selection page, and confirm the new label text is visible in the side summary, in the Layer 2 energy breakdown and on the final summary page. The card itself keeps “Thermal Load”: its text is written directly in layer2_energy_selection.html, not read from js/config.js (the same point as task 6).

- Revert both changes: git checkout -- css/styles.css js/config.js, reload, and confirm the site looks exactly as it did before step 2.

### Pass criterion

Both changes are made in the documented file and location named by guide section 8.10, not as an inline style or a value typed into a page’s HTML, and both are visible locally after a reload (guide Appendix G, task 4, and checklist C9). The revert leaves no trace: git diff against main is empty for both files.

### Expected time

30 to 45 minutes.

### What the HQP actually found

(Space for the HQP to fill in during the trial.)

- Did the colour token change show correctly, and where was it visible on the page:

- Did the label change show correctly:

- Was a cache reload needed to see either change (guide section 10.3):

- Was the revert clean:

- Any guide section that did not answer a question raised here:

## Task 6. Extensibility, a disabled technology option

Covers checklist B7 (a harmless test technology or a disabled “Not modelled yet” option, on a branch, to show the structure extends) and checklist C10.

### Goal

Add one new, harmless, permanently-disabled generation technology option end to end, following guide section 8.5, and record whether the guide’s own procedure is sufficient on its own to make it appear.

### Starting point

The trial branch, css/styles.css and js/config.js clean (task 5 reverted). Guide section 8.5 (Add a new technology option) open for reference, alongside the existing disabled options in LMN_CONFIG.selectionLabels.generation in js/config.js (biomass, wind, geothermal) as the pattern to follow.

### Steps

- Choose the test key test_tech, label "Trial Technology (Test)".

- Follow guide section 8.5 step 2 literally: in js/config.js, add an entry to LMN_CONFIG.selectionLabels.generation, alongside biomass, wind and geothermal:

- "test_tech": { label: "Trial Technology (Test)", image: "Content/Images_Layer2_EnergyGeneration/biomass.png", unavailable: true },

- (Reusing the existing biomass.png file for this trial rather than adding a new asset; note that shortcut in the findings.)

- Reload the local site and check the Layer 2 selection page for RS-I3. Record whether the new option appears. Since 2026-09-25 the generation cards are built from this list by renderGenerationCards() (js/energy-selection.js), so step 2 alone should put the card on the page, with no HTML edit. unavailable: true is what marks it disabled.

- Confirm the new card appears on the Layer 2 selection page, disabled, unreachable by click and by keyboard tab, carrying the “Not modelled yet” status.

- Revert everything from this task: git checkout -- js/config.js, reload, and confirm the page matches its state before step 2.

### Pass criterion

A harmless disabled option is added through the documented modular path (guide Appendix G, task pattern; checklist C10), appears correctly labelled and correctly disabled, and is fully removable. The HQP records, explicitly, whether guide section 8.5 as written was sufficient on its own to make the option appear.

### Expected time

30 to 45 minutes.

### What the HQP actually found

(Space for the HQP to fill in during the trial.)

- Did the option appear after step 2 alone (guide 8.5 as written):

- Was step 4 needed to make it appear, and did it work as described:

- Was the option correctly disabled and labelled “Not modelled yet”:

- Was the revert clean:

- Any guide section that did not answer a question raised here:

## Task 7. Backup and recovery

Covers checklist B8 (restore the tool from a clone/mirror and verify locally) and checklist C12.

### Goal

Practice a rollback and a full restore from a second, independent clone, entirely locally, with nothing pushed to GitHub.

Why it matters: whoever maintains NEXA after the handover must be able to survive a mistake and a lost machine. Part A shows that a bad change can be undone with git revert, which keeps the history, so it stays possible to see what the site showed on a given date (guide 11.4). Part B shows that the whole working site can be rebuilt from the repository alone, with nothing to install or configure (guide 13.4).

### Starting point

The trial branch, clean (git status shows no changes against main after task 6’s revert). Guide sections 11.4 (Rollback), 13.3 (Restore the live site) and 13.4 (Restore from a clone) open for reference.

### Steps

Part A: rollback (guide 11.4, 13.3, adapted to a local branch).

- Make one small, harmless, clearly-labelled test commit on the trial branch (for example, add a single comment line to README.md and commit it with a message naming it a trial-package test commit).

- Confirm the change is present (git log -1, git diff HEAD~1).

- Roll it back with git revert, not git reset --hard and not a force push (the guide’s own warning, section 11.4: a force push destroys the history that shows what the site was showing on a given date).

- Confirm the working tree matches the state before step 1.

Part B: restore from a clone (guide 13.4).

- From this trial clone, make a second, completely independent clone into a new empty folder:

- git clone <path to this trial clone> NEXA-web-restored
cd NEXA-web-restored
git checkout trial/<hqp-initials>-2026-09

- (Cloning from the local path stands in for cloning from GitHub; the point of this step is that nothing beyond the repository itself is needed to reproduce the site, guide 13.4.)

- In the new clone, serve the site on a different port: python -m http.server 8001.

- Open http://localhost:8001/index.html and confirm the site behaves identically to the original clone: same pages, same data, no console error.

- Confirm nothing had to be installed or configured beyond what task 1 already required (guide 13.4: “There is nothing to install and nothing to configure”).

### Pass criterion

The rollback in Part A is done by revert, not by a destructive reset, and restores the working tree exactly. The restore in Part B is done from a clone, and the restored copy is actually run and verified locally, not merely confirmed to exist (guide Appendix G, task 7: “restored from a clone, and the mirror is restored from, not only pushed to”).

### Expected time

30 to 45 minutes.

### What the HQP actually found

(Space for the HQP to fill in during the trial.)

- Did the revert restore the exact prior state:

- Did the second clone serve and run identically to the first:

- Anything that had to be installed or configured beyond task 1’s prerequisites:

- Any guide section that did not answer a question raised here:

## Task 8 (optional). One upstream simulation run

Covers checklist C6. Optional. Needs a machine with EnergyPlus 22.1.0 installed and a clone of NEXA-desktop (formerly idf_reader). Does not need the 252 GB simulation store: a fresh run writes its own output folder. Run this task only if such a machine is available; it is not required to complete tasks 1 to 7 or to close checklist items B1 to B11.

### Goal

Run one controlled simulation upstream, using the documented runbook alone, and correctly read whether it succeeded.

### Starting point

A separate clone of https://github.com/orcunkoraliseri/NEXA-desktop (private: accept the collaborator invitation first), on its own trial branch, on a machine with EnergyPlus available. Guide section 9.4 (Running the upstream simulation from a clean machine) open for reference; nothing else.

### Steps

- Follow guide section 9.4.1 exactly: clone, confirm EnergyPlus 22.1.0 is installed at C:\EnergyPlusV22-1-0, create a Python virtual environment, install matplotlib numpy pandas eppy pytest pydantic, then run, from the repository root, python -c "from Content.neighbourhoods.neighbourhood_registry import NEIGHBOURHOODS; print(len(NEIGHBOURHOODS))" and confirm it prints 35 before running anything else. Do not run tests/test_neighbourhood_registry.py: it is a full simulation of all 35 neighbourhoods, hours long, not an install check (guide 9.4.1).

- Follow guide section 9.4.2 to find, without being told: where neighbourhoods are defined (Content/neighbourhoods/neighbourhood_registry.py), where weather files live (Content/WeatherFiles/, confirm the count present on this machine, since the guide’s figure of 33 was not the count on the machine this package was prepared on), and what the five efficiency scenario rungs are.

- Run python main_BEM.py and use scale 3 from guide section 9.4.3’s table: option 8, sub-option b0, the five-rung ladder for one neighbourhood and one weather file. Choose the neighbourhood used for tasks 1 to 7’s traceability exercise, RS-I3, and its Montreal weather file, CAN_QC_Montreal-Trudeau.Intl.AP.716270_CWEC2020v2.epw, so the result can be compared directly to the value already traced in the trial neighbourhood part.

- Do not read the console to judge success (guide section 9.4.4). Find master_status.json in the run folder and confirm every planned row reads PASS, not pending or FAIL. The run folder is the batch folder the run creates in the NEXA-desktop clone, under 0_BEM_Setup/SimResults_neighbourhoods/, named from the option, the neighbourhood and a timestamp, for example option8_RS-I3_i_20260915_205718/. There is no folder named Run.

- Find eplusout.err for the baseline run and read n_severes and n_warnings from it, then confirm the same figures appear in master_summary.csv.

- Compare the new run’s baseline EUI for RS-I3, Montreal, against the published value traced in task 2 (179.2 kWh/m2). A new run is not expected to reproduce that figure exactly unless the environment matches the original campaign exactly; record what was found either way.

### Pass criterion

The HQP runs a small test case using the runbook alone and correctly identifies success or failure from master_status.json and eplusout.err, not from reading the console (guide Appendix G’s pattern, checklist C6).

### Expected time

Half a day, mostly EnergyPlus run time for the five-rung ladder.

### What the HQP actually found

(Space for the HQP to fill in during the trial, if this task is run.)

- Did the registry check print 35 before any simulation was run:

- Weather file count actually found in Content/WeatherFiles/ on this machine:

- Did the run complete, and what did master_status.json show:

- n_severes / n_warnings for the baseline run:

- How did the new baseline EUI compare to the published 179.2 kWh/m2:

- Any guide section that did not answer a question raised here:

## Findings log

Covers checklist B9 (every question, ambiguity, missing location, command, assumption or unexpected result becomes a documentation finding) and checklist C14 (the HQP’s own short findings report). This is the document that comes back to the director.

Extends the findings log pattern of the guide’s Appendix G, with one column added: the guide section that should have answered the question, so a gap is recorded against the part of the guide responsible for it, not just against the task.

### How to use this log

Fill one row per question asked, ambiguity hit, missing path or command, or unexpected result, as it happens, on whichever task it happened on. Do not wait until the end of the trial to reconstruct it from memory. Score each task once, using the same three-way scale as Appendix G:

- Pass: completed using the guide and the repositories alone, no questions asked.

- Pass with questions: completed, but a question or a lookup outside the guide was needed (log every one).

- Fail: could not be completed, produced an error, or broke something the task said it should not.

### Score summary

| Task | Exercise | Score |  |
| --- | --- | --- | --- |
| 1 | Environment and local run |  |  |
| 2 | Traceability exercise |  |  |
| 3 | Controlled result update |  |  |
| 4 | Trial neighbourhood duplication |  |  |
| 5 | Interface change |  |  |
| 6 | Extensibility module |  |  |
| 7 | Backup and recovery |  |  |
| 8 (optional) | Upstream simulation run |  |  |

### Findings

Two rows are pre-filled from preparing this package: they are real, verified, and belong in the log regardless of what the HQP independently finds. Everything below them is for the HQP.

| # | Task | Guide section responsible | Question asked or gap observed | Required documentation or code fix |
| --- | --- | --- | --- | --- |
| 1 | 3 | 8.1, 7 | convert_master_csv.py and patch_data_js.py hardcoded absolute paths to one machine and failed on any other clone. Fixed 2026-09-09, both now derive their paths from the script’s own location. What remains: the DATA_VERSION constant names one dated folder, now Templates/2026-09-10/, so importing a later campaign still means editing the script, which guide section 8.1 does not mention | Make the dated folder an argument, or read the newest Templates/<date>/; either way state it in guide sections 8.1 and 9.2. Closed 2026-09-25: guide 8.1 now states the DATA_VERSION step |
| 2 | 6 | 8.5 | Guide section 8.5 (“Add a new technology option”) says to add the key to LMN_CONFIG.selectionLabels; on layer2_energy_selection.html this alone does not make a new disabled card appear, because the generation cards on that page are static HTML, not built from selectionLabels at run time. A new option needs a hand-added card in the page HTML as well | Add a step to guide section 8.5: “also add the disabled card markup to the relevant selection page’s HTML, matching the existing disabled cards exactly”. Closed 2026-09-25: the cards are now built from js/config.js by renderGenerationCards(), no HTML edit |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |
| 6 |  |  |  |  |
| 7 |  |  |  |  |
| 8 |  |  |  |  |
| 9 |  |  |  |  |
| 10 |  |  |  |  |

### Short findings report (checklist C14)

(For the HQP to complete at the end of the trial, in their own words, under 300 words.)

- Questions asked, in order:

- Sections that were unclear or wrong, and why:

- Missing paths or commands discovered along the way:

- Recommended fixes, in priority order:

## Facilitator notes

Withheld from the HQP copy. It covers checklist items B10 and B11.

Covers checklist B10 (do not coach unless the HQP is blocked, and record exactly what was missing from the guide before giving the answer) and B11 (update the guide after the trial, every “Pass with questions” or “Fail” should produce a concrete fix).

### During the trial (B10)

Do not answer a question before it is written down. The sequence is always:

- The HQP hits something they cannot resolve from the guide, this package, or the repositories.

- Before asking, the HQP (or the facilitator, watching) writes the question into the findings log (the findings log), against the task and the guide section that should have answered it.

- Only then does the facilitator answer, and the answer given is recorded on the same row, as the “required documentation or code fix.”

This applies to every task, including the two pre-filled findings on the findings log: those were found while preparing this package, not by the HQP, and are recorded that way. If the HQP hits either of those two independently, that is a confirmation, not a new finding, and is worth noting as such.

Do not pre-empt. Do not walk the HQP through a task before they start it. Do not mention the known gaps (the named master CSV folder on task 3, the static selection cards on task 6) until the HQP either finds them or is genuinely blocked by them and asks.

### After the trial (B11)

For every row in the score summary marked “Pass with questions” or “Fail,” there must be a concrete fix before the trial is considered closed: a guide section rewritten, a script parameterized, a path corrected. “Documented” is not “tested” (checklist section A’s own rule), and a trial that produces findings with no fix attached has not actually closed anything.

The completed package (all eight tasks, the findings log, the short findings report) goes to Dr. Hachem-Vermette as the checklist B package she asked for, so she can assign the same trial to a different HQP without Koral in the room. This package’s design already accounts for that: nothing in tasks 1 to 7 requires Koral, access is read-only, and no exercise pushes to a shared branch, so a second and third HQP can run the same eight tasks independently and in parallel, each on their own clone, without conflicting with one another.

### What this package deliberately leaves for Koral, out of scope for the trial itself

- Revoking the exposed GitHub token (checklist A1). Out of scope: it is an account action, not something a trial exercise can touch.

- Inviting the HQP to orcunkoraliseri/NEXA-desktop (formerly idf_reader), which is private, before day one (see Access and materials).

- Deciding whether to fix the remaining verified gaps before or after the trial runs: the master CSV folder named rather than discovered on task 3, and the static selection cards on task 6. Either order works for the trial; fixing them first would remove findings the HQP would otherwise surface for free, but the trial’s value is in what it surfaces, so leaving them in place for the first run is not a defect in this package. Two related defects were already fixed on 2026-09-09 and are recorded as fixed rather than removed: the hardcoded pipeline paths, and the two verification scripts, which had never run.